A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

Flow Creation (Epic 1)

Create flow "Standard laptop task" with properties (USN1) 2

Add Service Catalog trigger (USN2) 1

Flow Actions (Epic 2)

Configure Create Catalog Task action (USN3) 3

Set field values: description, Hardware group, Approval (USN4) 3

Save and activate the flow (USN5) 1

Total Story Point in Sprint 1= 2+1+3+3+1=10

Sprint 2

Flow Assignment (Epic 3)

Attach flow to Standard Laptop catalog item (USN6) 2

Service Catalog Ordering (Epic 4)

Place Standard Laptop order (USN7) 2

Approve the request (USN8) 2

Verification (Epic 5)

Verify catalog task under Requested Item (USN9) 3

Check short description and Hardware assignment group (USN10) 2

Total story Point in Sprint 2= 2+2+2+3+2=11

Total Story Points

Sprint 1 = 10

Sprint 2 = 11

Velocity= Total Story Points Completed​/ Number of Sprints

Total story Points= 10+11=21

No of Sprints= 2

Velocity =21/2

10.5(Story Points per Sprint)

Your team’s velocity is 10.5 Story Points per Sprint.

Project: Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer

Team ID: SWTID-2026-2617 | Team Leader: Goushikram G | Members: Santhosh Karthick A, Jason Selvin Raj J, Abutharick M

Date: 30 September 2026